PERSON 2 — DETAILED FRD

AI-Powered Personal Health Copilot

Person 2: AI Summaries, English/Hindi & LLM Integration Lead | 24-hour hackathon implementation specification

Generate useful, plain-language, bilingual summaries grounded in validated facts and source evidence. This role owns the LLM adapter, translation quality, prompt safety, and summary validation—not OCR or UI layout.

Project baseline: Extend the checked-out Health Assistant repository. Verify its actual architecture, licence, routes, data model, and working features before implementing. Reuse existing functionality rather than building duplicate subsystems.

Shared product requirements: synthetic/de-identified demo data only; English + Hindi UI and summaries; source traceability; user review for uncertain medical facts; FHIR-style JSON export; mock ABHA link/import clearly labelled as simulation; HTTPS-accessible demo; Azure credits capped at approximately US$100 subject to eligibility and current pricing.

# 1. Role mission and boundaries

Generate useful, plain-language, bilingual summaries grounded in validated facts and source evidence. This role owns the LLM adapter, translation quality, prompt safety, and summary validation—not OCR or UI layout.

This owner is accountable for the deliverables and acceptance checks below. Cross-cutting changes require agreement with the named dependent owners; do not duplicate an existing Health Assistant subsystem without first proving it is missing or unsuitable.

# 2. Functional scope

Inspect the existing model-provider integration and reuse its abstraction where possible.

Verify AgentRouter's actual base URL, supported model, API compatibility, structured-output behavior, rate limits, and terms before relying on it.

Implement a provider adapter configurable through server-side environment variables; never expose keys to the browser or repository.

Generate document summaries and patient-level summaries in English and Hindi from validated extracted facts plus relevant source snippets.

Explain only the test's general purpose and whether a result falls inside/outside the reference range explicitly stated in the source.

Return source-linked claims or a structured summary schema so the UI can show evidence.

Preserve medicine names, values, units, dates, and clinical abbreviations; maintain a small bilingual terminology glossary.

Add timeout, bounded retry, token/output limits, safe error states, and fallback behavior.

# 3. Required deliverables

| ID | Deliverable | Definition of done |
| --- | --- | --- |
| D1 | Provider adapter/config | Provider/model/base URL from server env; timeout, retry, token limits; no frontend secrets. |
| D2 | Summary schema and prompts | Structured summary with sections, facts/claims, source references, caveats, language. |
| D3 | English generation | Short overview, per-document explanation, what to verify with a clinician. |
| D4 | Hindi generation | Equivalent Hindi output with values/units and proper medical terminology preserved. |
| D5 | Safety/grounding checks | Reject unsupported facts, missing-range hallucinations, diagnoses, prescriptions, or invented dates. |
| D6 | Bilingual evaluation sheet | Test cases and reviewer notes for English/Hindi meaning equivalence. |

# 4. Acceptance criteria

| ID | Scenario | Pass condition |
| --- | --- | --- |
| P2-01 | Grounded summary | Summary mentions only supplied validated facts; material claims include source references. |
| P2-02 | No reference range | Does not call a result abnormal using a guessed threshold. |
| P2-03 | English/Hindi parity | Both languages describe the same facts and preserve all numeric values/units. |
| P2-04 | Provider failure | Timeout/rate-limit produces a safe retryable state; app does not lose uploaded records. |
| P2-05 | Correction propagation | After a fact is corrected, old summary is invalidated or marked stale and can be regenerated. |
| P2-06 | Secret hygiene | Provider key is absent from frontend bundle, Git history for the final change, and logs. |
| P2-07 | Medical safety | No diagnosis or treatment direction is inferred from a single result. |

# 5. Interfaces and handoffs

Consume Person 1's validated JSON and source references; publish request/response schema to P3/P4 by H2. Provide one working English summary by H5–H6, Hindi by H8–H10, and safety regression cases by H13.

# 5.1 Summary response contract (logical example)

{
  "language": "hi",
  "sections": [{"title": "मुख्य बातें", "text": "..."}],
  "claims": [{"text": "...", "source_document_id": "sample-lab-001", "source_page": 1}],
  "caveat": "यह जानकारी सामान्य समझ के लिए है, चिकित्सकीय सलाह का विकल्प नहीं।",
  "prompt_version": "summary-v1"
}

Illustrative contract only; adapt to existing backend conventions. Ensure every factual claim can be traced to source evidence or is clearly labelled general educational context.

# 6. Test plan

Inject a fact with null reference range and verify no abnormality claim is made.

Change a source value and ensure stale summary cannot be mistaken for current.

Compare English and Hindi numeric values, dates, drug names, and units mechanically where possible.

Simulate timeout, 429/rate limit, malformed JSON, and provider outage.

Ensure document text is passed as untrusted evidence and cannot override system rules.

# 7. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Provider API differs from assumed OpenAI compatibility | Test a minimal request first; isolate behind adapter and keep a deterministic fallback. |
| Hindi changes clinical meaning | Use glossary and have a fluent Hindi reviewer validate examples. |
| Hallucination or unsupported claims | Use constrained schemas, source snippets, server validation, and abstain when evidence is missing. |

# 8. First 90 minutes

Inspect existing AI service and environment variables.

Verify AgentRouter endpoint/model with a minimal non-sensitive request.

Agree summary schema with P1/P3/P4.

Implement one grounded English summary before adding richer prose.

Create English/Hindi parity and failure-mode tests.

# 9. 24-hour checkpoints

| Time | Expected state |
| --- | --- |
| H0–H2 | Repository inspected; existing capabilities mapped; contracts/owner dependencies agreed. |
| H2–H6 | First independently testable increment and mock-compatible interface available. |
| H6–H10 | Working feature integrated in staging; first tests and defects documented. |
| H10–H16 | Core path stable; bonus/interoperability work added only if core remains healthy. |
| H16–H19 | Regression/security checks; known limitations documented; no scope expansion. |
| H19–H24 | Feature freeze, release validation, demo rehearsal, handoff notes. |

# 10. Definition of done

All owned deliverables are merged and demonstrated from the shared repository.

Acceptance criteria pass or each failure is documented with a safe fallback.

A teammate can understand and operate the feature using README/API/schema notes.

No secrets, real patient records, or misleading clinical/ABDM claims are introduced.

Owner presents a 2-minute explanation of design choices, tests, limitations, and how their feature integrates.