PERSON 4 — DETAILED FRD

AI-Powered Personal Health Copilot

Person 4: Backend, Data Model, FHIR-style Export & Mock ABHA Lead | 24-hour hackathon implementation specification

Provide the stable data contract, persistence, API surface, patient timeline, correction workflow, FHIR-style export, and simulated ABHA import. Reuse the repository's existing backend and database patterns.

Project baseline: Extend the checked-out Health Assistant repository. Verify its actual architecture, licence, routes, data model, and working features before implementing. Reuse existing functionality rather than building duplicate subsystems.

Shared product requirements: synthetic/de-identified demo data only; English + Hindi UI and summaries; source traceability; user review for uncertain medical facts; FHIR-style JSON export; mock ABHA link/import clearly labelled as simulation; HTTPS-accessible demo; Azure credits capped at approximately US$100 subject to eligibility and current pricing.

# 1. Role mission and boundaries

Provide the stable data contract, persistence, API surface, patient timeline, correction workflow, FHIR-style export, and simulated ABHA import. Reuse the repository's existing backend and database patterns.

This owner is accountable for the deliverables and acceptance checks below. Cross-cutting changes require agreement with the named dependent owners; do not duplicate an existing Health Assistant subsystem without first proving it is missing or unsuitable.

# 2. Functional scope

Inspect and extend current models, migrations, routes, background jobs, authentication, and storage.

Publish canonical schema for document, medication, lab observation, condition, source reference, confidence, review status, and summary.

Persist raw extraction and normalized facts separately; support corrections and audit metadata.

Expose document status, extraction retrieval, correction, timeline, summary, export, and mock-import APIs using existing route conventions.

Create FHIR R4-inspired mapping for a limited documented subset: Patient, DocumentReference, Observation, MedicationStatement/MedicationRequest as appropriate, Condition only when supported, and Bundle.

Implement mock ABHA linking/import from seeded fixtures with preview, explicit confirmation, provenance, and idempotent deduplication.

Ensure unknown values remain absent/null and resource references are consistent.

# 3. Required deliverables

| ID | Deliverable | Definition of done |
| --- | --- | --- |
| D1 | Data contract and migrations | Versioned models and migration path; shared JSON examples checked into repo. |
| D2 | Core APIs | Upload metadata/status, extraction retrieval, correction, timeline, summary integration. |
| D3 | Provenance/audit | Source links, correction events, import source/time, summary stale state. |
| D4 | FHIR mapper/export | Valid JSON Bundle for supported resources; sample fixture and mapping notes. |
| D5 | Mock ABHA adapter | Seeded demo profile/records; preview-confirm flow; dedupe and simulation labels. |
| D6 | API documentation | OpenAPI/README examples and error shapes; no duplicate routes if equivalent routes exist. |

# 4. Acceptance criteria

| ID | Scenario | Pass condition |
| --- | --- | --- |
| P4-01 | Persistence | Documents and facts survive application restart using persistent database/storage. |
| P4-02 | Contract stability | P1/P2/P3 can use a versioned schema and documented errors. |
| P4-03 | Correction | Correction updates normalized value, preserves audit information, and invalidates summary. |
| P4-04 | Timeline | Stable sort, clear unknown dates, no duplicate events on retries/imports. |
| P4-05 | FHIR export | JSON parses, IDs/references are consistent, source document provenance is included where available. |
| P4-06 | Mock import | Preview precedes import; repeated import is idempotent; source_system and imported_at are stored. |
| P4-07 | Simulation boundary | No real ABHA identifier validation or live ABDM request is made. |
| P4-08 | Security | Patient-scoped access checks follow existing auth model; no DB/admin ports exposed publicly. |

# 5. Interfaces and handoffs

Publish schema and API contract by H2. Give P1 a persistence adapter/service signature and P3 mockable OpenAPI by H3. Deliver a complete upload/extraction persistence slice by H6–H8, then FHIR and mock ABHA by H14–H16.

# 5.1 Minimum FHIR-style mapping

| Internal data | FHIR-style resource | Minimum mapping notes |
| --- | --- | --- |
| Synthetic patient | Patient | Stable demo identifier; omit unknown demographics. |
| Uploaded report | DocumentReference | Document type, date if known, attachment/reference, provenance. |
| Lab fact | Observation | Code/display when known, valueQuantity value/unit, effective date if known. |
| Medication stated in source | MedicationStatement or MedicationRequest | Choose based on what source actually represents; don't imply a prescription if only historical use is recorded. |
| Supported diagnosis | Condition | Only if source supports it; preserve uncertainty/status. |
| Export group | Bundle | Consistent resource IDs/references; documented subset, not full conformance claim. |

# 6. Test plan

Round-trip a lab observation through DB → API → FHIR-style Bundle.

Test unknown values/nulls and dates are not fabricated.

Test two imports of same fixture create no duplicate resources.

Test correction updates timeline and marks summary stale.

Test patient scoping/authorization where supported by base auth.

# 7. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Overengineering full FHIR | Limit to documented subset; use established library if already installed and time permits. |
| Conflicting schema changes | Own contract versioning; review P1 changes before merge. |
| Mock ABHA misunderstood as official | Label every UI/API/demo path as simulation and document no live connectivity. |

# 8. First 90 minutes

Inspect existing models, database, routes, migrations, and auth.

Publish canonical extraction/data contract with P1.

Create the smallest persistent document + fact path.

Add timeline and correction semantics before export.

Implement a limited FHIR subset and seeded mock import with deduplication.

# 9. 24-hour checkpoints

| Time | Expected state |
| --- | --- |
| H0–H2 | Repository inspected; existing capabilities mapped; contracts/owner dependencies agreed. |
| H2–H6 | First independently testable increment and mock-compatible interface available. |
| H6–H10 | Working feature integrated in staging; first tests and defects documented. |
| H10–H16 | Core path stable; bonus/interoperability work added only if core remains healthy. |
| H16–H19 | Regression/security checks; known limitations documented; no scope expansion. |
| H19–H24 | Feature freeze, release validation, demo rehearsal, handoff notes. |

# 10. Definition of done

All owned deliverables are merged and demonstrated from the shared repository.

Acceptance criteria pass or each failure is documented with a safe fallback.

A teammate can understand and operate the feature using README/API/schema notes.

No secrets, real patient records, or misleading clinical/ABDM claims are introduced.

Owner presents a 2-minute explanation of design choices, tests, limitations, and how their feature integrates.