PERSON 1 — DETAILED FRD

AI-Powered Personal Health Copilot

Person 1: OCR, Document Intelligence & Structured Extraction Lead | 24-hour hackathon implementation specification

Build the trustworthy ingestion and extraction pipeline that converts uploaded medical documents into typed, reviewable facts with source provenance. This role owns extraction correctness, not clinical interpretation.

Project baseline: Extend the checked-out Health Assistant repository. Verify its actual architecture, licence, routes, data model, and working features before implementing. Reuse existing functionality rather than building duplicate subsystems.

Shared product requirements: synthetic/de-identified demo data only; English + Hindi UI and summaries; source traceability; user review for uncertain medical facts; FHIR-style JSON export; mock ABHA link/import clearly labelled as simulation; HTTPS-accessible demo; Azure credits capped at approximately US$100 subject to eligibility and current pricing.

# 1. Role mission and boundaries

Build the trustworthy ingestion and extraction pipeline that converts uploaded medical documents into typed, reviewable facts with source provenance. This role owns extraction correctness, not clinical interpretation.

This owner is accountable for the deliverables and acceptance checks below. Cross-cutting changes require agreement with the named dependent owners; do not duplicate an existing Health Assistant subsystem without first proving it is missing or unsuitable.

# 2. Functional scope

Accept PDF, JPG, and PNG through the existing upload flow; enforce configured size/type checks and safe filenames.

Prefer embedded text extraction for text PDFs; invoke OCR for scanned pages/images.

Benchmark OCR candidates available in the environment (for example, Tesseract and PaddleOCR) on the same labelled sample set before selecting one.

Apply selective preprocessing (rotation/deskew, contrast, resize) only when it improves the sample results; preserve original uploads.

Extract document type/date, medication name and explicit dose/frequency/duration, lab test/value/unit/stated range/date, and diagnosis only when stated.

Store raw OCR text separately from normalized structured fields.

Attach document ID, page number, source text or region, confidence, and review status to each extracted fact.

Flag ambiguous medication names, dosages, units, dates, and low-confidence values for human review rather than guessing.

# 3. Required deliverables

| ID | Deliverable | Definition of done |
| --- | --- | --- |
| D1 | Document ingestion adapter | Reuses current upload endpoint/storage; validates file and creates document metadata/status. |
| D2 | OCR/text extraction service | PDF text-first + OCR fallback, page-aware output, retryable errors. |
| D3 | Structured extraction schema implementation | Validated JSON for Medication, Observation, Condition, and Document metadata. |
| D4 | Evidence/provenance model | Source document/page/snippet/coordinates when available, confidence, review_status. |
| D5 | Evaluation set and report | 30–50 synthetic/de-identified docs when feasible; baseline metrics and error examples. |
| D6 | Unit tests | Tests for numeric/unit association, missing ranges, dates, ambiguous handwriting, malformed OCR. |

# 4. Acceptance criteria

| ID | Scenario | Pass condition |
| --- | --- | --- |
| P1-01 | Text PDF | Extract embedded text without unnecessary OCR; preserve page associations. |
| P1-02 | Scanned image/PDF | OCR completes or gives clear retryable failure; text and page are inspectable. |
| P1-03 | Missing value/range/date | Represent unknown as null/not found; do not infer. |
| P1-04 | Ambiguous medicine/dose | Set needs_review; do not silently select a likely name or dose. |
| P1-05 | Traceability | Every persisted fact has source document and page/snippet where available. |
| P1-06 | Retry/idempotency | Retry does not duplicate facts or timeline items. |
| P1-07 | Metrics | Report field-level exact match and critical numeric/medication errors on a labelled set. |

# 5. Interfaces and handoffs

Person 4 owns persistence/API contracts. Agree the canonical JSON schema with P4 by H2. Provide a callable extraction function/service and sample payloads by H5–H6. Person 3 must be able to render a mock extraction before the real service is finished.

# 5.1 Canonical extraction object (example)

{
  "test_name": "HbA1c",
  "value": 7.1,
  "unit": "%",
  "reference_range": null,
  "collection_date": null,
  "source_document_id": "sample-lab-001",
  "source_page": 1,
  "source_text": "HbA1c: 7.1 %",
  "confidence": 0.93,
  "review_status": "needs_review"
}

Illustrative synthetic example only. The null range/date must remain unknown unless extracted from source evidence.

# 6. Test plan

Test decimal/comma parsing and preserve original text alongside normalized numeric value.

Test that value and unit remain linked (e.g., 7.1 and %).

Test report date vs collection date are not conflated.

Test low-confidence critical fields trigger review.

Test malicious/irrelevant instructions embedded in a document are treated as document text, not system instructions.

# 7. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| OCR model too slow/heavy | Start with embedded PDF text, one OCR worker, small images; measure latency/RAM before adding models. |
| Handwriting is unreadable | Treat as best-effort and require manual review; do not promise handwriting accuracy. |
| Schema drift | Version the schema and coordinate changes with P4 before merging. |

# 8. First 90 minutes

Run the base repo and map current upload/storage code.

Select 5 representative synthetic documents and define ground truth.

Agree schema, null conventions, source references, and review statuses with P4.

Implement one end-to-end document path before optimizing OCR.

Record baseline metrics honestly; do not cherry-pick examples.

# 9. 24-hour checkpoints

| Time | Expected state |
| --- | --- |
| H0–H2 | Repository inspected; existing capabilities mapped; contracts/owner dependencies agreed. |
| H2–H6 | First independently testable increment and mock-compatible interface available. |
| H6–H10 | Working feature integrated in staging; first tests and defects documented. |
| H10–H16 | Core path stable; bonus/interoperability work added only if core remains healthy. |
| H16–H19 | Regression/security checks; known limitations documented; no scope expansion. |
| H19–H24 | Feature freeze, release validation, demo rehearsal, handoff notes. |

# 10. Definition of done

All owned deliverables are merged and demonstrated from the shared repository.

Acceptance criteria pass or each failure is documented with a safe fallback.

A teammate can understand and operate the feature using README/API/schema notes.

No secrets, real patient records, or misleading clinical/ABDM claims are introduced.

Owner presents a 2-minute explanation of design choices, tests, limitations, and how their feature integrates.