PERSON 3 — DETAILED FRD

AI-Powered Personal Health Copilot

Person 3: Frontend, Review UX & Bilingual Experience Lead | 24-hour hackathon implementation specification

Adapt the existing Health Assistant UI into a clear, credible end-to-end experience where users can upload records, review uncertain extraction, inspect sources, view a timeline, switch languages, and demonstrate FHIR/mock ABHA functionality.

Project baseline: Extend the checked-out Health Assistant repository. Verify its actual architecture, licence, routes, data model, and working features before implementing. Reuse existing functionality rather than building duplicate subsystems.

Shared product requirements: synthetic/de-identified demo data only; English + Hindi UI and summaries; source traceability; user review for uncertain medical facts; FHIR-style JSON export; mock ABHA link/import clearly labelled as simulation; HTTPS-accessible demo; Azure credits capped at approximately US$100 subject to eligibility and current pricing.

# 1. Role mission and boundaries

Adapt the existing Health Assistant UI into a clear, credible end-to-end experience where users can upload records, review uncertain extraction, inspect sources, view a timeline, switch languages, and demonstrate FHIR/mock ABHA functionality.

This owner is accountable for the deliverables and acceptance checks below. Cross-cutting changes require agreement with the named dependent owners; do not duplicate an existing Health Assistant subsystem without first proving it is missing or unsuitable.

# 2. Functional scope

Reuse the repository's existing frontend framework, routing, design system, authentication, and components where practical.

Implement upload dropzone/file picker, accepted file types/size, progress, processing status, retry, and useful error messages.

Build an extraction review page with editable values, confidence/review status, source snippet/page, and save/confirm controls.

Build a unified timeline and document list with type/date filters and fact-level source navigation.

Display lab values with units and report-stated ranges; trend only comparable tests with compatible units.

Add English/Hindi UI language selector and translated labels, states, accessibility text, and safety disclaimer.

Add summary language selector and render source references beside summary claims.

Create FHIR export and mock ABHA link/import screens that clearly label simulation and show import preview/results.

# 3. Required deliverables

| ID | Deliverable | Definition of done |
| --- | --- | --- |
| D1 | Working upload UX | Upload, progress/status, validation, retry, and failure state. |
| D2 | Extraction review UI | Editable field form, needs_review badges, source evidence, save/confirm. |
| D3 | Profile/timeline UI | Chronological records and observations; filters; source links. |
| D4 | Bilingual UI | English/Hindi labels and user-visible states; no untranslated critical messages. |
| D5 | Summary display | English/Hindi selection, source evidence, caveat, loading/error states. |
| D6 | Interoperability UI | FHIR JSON download/view and mock ABHA preview/confirm/result screens. |
| D7 | Responsive smoke check | Usable at laptop and mobile/tablet widths. |

# 4. Acceptance criteria

| ID | Scenario | Pass condition |
| --- | --- | --- |
| P3-01 | Upload path | User can upload a supported document and see status changes without refreshing manually where feasible. |
| P3-02 | Review | User can identify and edit a flagged field; save success/failure is clear. |
| P3-03 | Evidence | Selecting a fact reveals its source document/page/snippet. |
| P3-04 | Timeline | Events sort chronologically and missing dates are labelled unknown rather than assigned upload date. |
| P3-05 | Language | UI can switch English/Hindi; selected language does not alter stored numeric facts. |
| P3-06 | Summary states | Loading, no-summary, provider-error, stale-summary, and completed states are distinct. |
| P3-07 | Mock ABHA clarity | Every mock link/import screen says simulation only and never asks for a real ABHA ID. |
| P3-08 | Accessibility/responsiveness | Controls have labels, readable contrast, and layouts do not break on narrow screens. |

# 5. Interfaces and handoffs

Inspect existing UI and list reusable pages/components by H1. Use mock API responses initially, but align with P4's API contract by H2. Upload/review skeleton by H5–H7; integrated timeline and bilingual summary by H10–H13.

# 6. Test plan

Test loading, empty, failed, needs-review, and success states.

Test long Hindi text, Devanagari rendering, mixed-language values, and small-screen wrapping.

Test keyboard focus/labels for upload and review controls.

Verify summary source links and fact source panel open the correct document/page.

Verify corrected values are reflected after refresh.

# 7. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Backend contract arrives late | Use checked-in mocks and a typed client/interface; avoid hardcoded assumptions in many components. |
| Too much UI scope | Prioritize upload → review → summary → timeline; keep charts simple and use seeded data. |
| Translation inconsistencies | Use a central translation dictionary and glossary, not inline scattered strings. |

# 8. First 90 minutes

Run the existing frontend and map routes/components.

Sketch the golden-path screen flow and share with all teammates.

Agree response types with P1/P2/P4.

Implement upload/status and extraction review using mock data.

Integrate real APIs incrementally and rehearse the demo path.

# 9. 24-hour checkpoints

| Time | Expected state |
| --- | --- |
| H0–H2 | Repository inspected; existing capabilities mapped; contracts/owner dependencies agreed. |
| H2–H6 | First independently testable increment and mock-compatible interface available. |
| H6–H10 | Working feature integrated in staging; first tests and defects documented. |
| H10–H16 | Core path stable; bonus/interoperability work added only if core remains healthy. |
| H16–H19 | Regression/security checks; known limitations documented; no scope expansion. |
| H19–H24 | Feature freeze, release validation, demo rehearsal, handoff notes. |

# 10. Definition of done

All owned deliverables are merged and demonstrated from the shared repository.

Acceptance criteria pass or each failure is documented with a safe fallback.

A teammate can understand and operate the feature using README/API/schema notes.

No secrets, real patient records, or misleading clinical/ABDM claims are introduced.

Owner presents a 2-minute explanation of design choices, tests, limitations, and how their feature integrates.