TEAM HANDOFF & INTEGRATION MATRIX

AI-Powered Personal Health Copilot | Health Assistant base repository

Use this as the shared contract across all five individual FRDs. The individual FRDs define detailed ownership; this file defines how their work connects.

# 1. Ownership at a glance

| Person | Owns | Must deliver first | Depends on |
| --- | --- | --- | --- |
| 1 — OCR/extraction | Document ingestion, OCR, structured facts, confidence/provenance | Canonical extraction JSON + sample fixture | P4 schema/API; P3 review UI |
| 2 — AI/Hindi | Provider adapter, evidence-grounded summaries, English/Hindi | Summary input/output contract + English baseline | P1 facts; P4 API; P5 secrets/provider config |
| 3 — Frontend | Upload, review, timeline, bilingual UX, export/import screens | Golden-path UI with mock API | P1/P2 contracts; P4 API |
| 4 — Backend/FHIR/ABHA | Persistence, API contract, timeline, correction, FHIR subset, mock import | Versioned schema/OpenAPI by H2 | P1 extraction shape; P2 summary shape; P3 screens |
| 5 — DevOps/QA | Repo baseline, deployment, tests, release and submission | Runnable baseline + health check | All service/env contracts |

# 2. Non-negotiable shared contracts

Agree one canonical extraction schema by H2. Any field changes are communicated in the team channel and updated in the checked-in schema.

Fact records retain original source text and normalized value separately; unknown fields are null/not found, not guessed.

Every critical fact should carry source_document_id, source_page where available, confidence, and review_status.

Summary output carries language and source references; correction marks old summaries stale.

Mock ABHA import uses only seeded synthetic fixtures, preview/confirmation, deduplication, and a persistent simulation disclaimer.

FHIR scope is a documented subset. Never claim full FHIR conformance, ABDM connectivity, or official ABHA integration.

API keys remain server-side; public demo data is synthetic; no secrets or real patient documents in Git.

Merge working vertical slices early. A green deployed golden path outranks an unfinished feature catalogue.

# 3. Suggested logical data contract

Document:
  id, patient_id, type, original_filename, mime_type, checksum,
  upload_date, document_date?, processing_status, source_storage_ref

ExtractedFact:
  id, patient_id, document_id, fact_type,
  original_text, normalized_value, unit?, stated_reference_range?,
  effective_date?, source_page?, source_snippet?, source_region?,
  confidence?, review_status, corrected_by_user?, updated_at

Summary:
  id, patient_id, language, sections, claims_with_source_refs,
  caveat, prompt_version, created_at, stale

MockImport:
  id, patient_id, source_system="mock_abdm", external_record_id,
  imported_at, simulation=true, checksum

# 4. Integration checkpoints

| Deadline | Integration event | Pass/fail gate |
| --- | --- | --- |
| H1 | P5 baseline review | Existing repo starts; architecture/licence/env requirements documented. |
| H2 | Schema/API freeze | P1/P2/P3/P4 agree JSON shapes and status enums. |
| H5–H6 | First upload vertical slice | One synthetic document reaches extraction output and can be displayed. |
| H8 | Persistence + review | Facts persist; one can be corrected and reloaded. |
| H10–H13 | AI + bilingual flow | Grounded English/Hindi summary renders with source references. |
| H14–H16 | Interoperability | FHIR-style export parses; mock ABHA import preview/confirmation/dedupe works. |
| H16–H19 | External QA | Public HTTPS golden path, provider-failure handling, security checks pass. |
| H19–H21 | Feature freeze | No new risky features; regression tests, backups, docs and demo are ready. |
| H21–H24 | Final rehearsal | Clean restart and 3–5 minute demo rehearsed twice; fallback ready. |

# 5. Azure credit controls

Check the specific $100 credit offer, expiry date, allowed service types, and region before choosing a deployment SKU.

Pick one primary deployment target by H2; keep one fallback only if it is practical.

Use the fewest services that meet the current repository architecture. OCR runs at low concurrency; use a hosted model rather than local LLM inference on a low-spec server.

Use provider adapters so AgentRouter can be replaced if unavailable or incompatible. Never assume Azure credits pay for AgentRouter.

Set a budget alert if available, review usage daily, and remember that alerts may not hard-stop spending.

At the end, export needed artifacts and stop/delete paid resources; document who owns cleanup.

# 6. Shared demo acceptance

Seeded synthetic patient is clearly labelled fictional.

Upload one lab report and one prescription/discharge summary.

Show extraction with source evidence and an uncertain field that needs review.

Correct/confirm the field and show it in the timeline.

Generate English and Hindi summaries with source references and safety caveat.

Export FHIR-style Bundle JSON and show mock ABHA import preview, confirmation, and idempotent repeat.

Open deployed URL from an external network; show persistence after restart or use recorded fallback if infrastructure fails.